**SEAPATH -tenth TSC Meeting**

**Thursday, June 24, 2021 [60 minutes]**

**Attendees(expected):** Robin Massink,Aurélien Watare, Eloi Bail, Marc Budié,Peter Kreutzer

**Agenda (proposal):**

* Introductions
  + Note-taker - Rotate responsibility by meeting :

Eloi B is taking notes

**Aurélien will send doodle invitations to organize meetings regarding CI and updates**

**Action items from last meeting:**

* Add the cybersecurity documentation to the wikipage
  + Not done by SFL. Post-pone to next TSC
* Documentation on the wiki page for next TSC
  + We should define for next TSC to review the document

**Topics:**

* CI :
  + what needs to be done to make it generic ?
  + CI should be generic (power supply, isol cpu)
    - We should communicate issues on slack
    - We will organize a meeting to list:
      * The limitations
      * The modifications required
      * **Actions: organize a meeting**
* Feature Roadmap
  + Updated on the wiki page
  + The virtual merging unit roadmap will be postponed when Alliander will review what is needed
* Is it time to provide build images ?
  + Not ready yet but as CI is “working”, we could start thinking on that
  + Marc of RTE: we should define the scope
    - What the software is covering
    - Minimal configurations should be define (memory, disk, nic)
  + We need to think about host update system ; 2 approaches
    - Package based systems
    - A/B updates
    - **We should explain what we choose and why we chose it**
    - **We should organize a meeting**

**Info :**

* Take a look at cis benchmark
  + SFL did not have any look on that
  + Robin and Sebastien (SFL) will have a look
  + Cybersecurity & certification should be dependant to the country and covered by the user of the LFEnergy Seapath project
* **Timestamp:** discussion about NIC compatibility for timestamping (driver I210 igb is ok)
  + **Postponed that**
* Discussion about test bench developed by Robin : focus on measure latency with a dedicated hardware
  + **Postponed that**

**Later:**

* Space to store built images: will be discussed when the image are signed

**Quick Links:**

* Welcome Banner on LFE Homepage: <https://www.lfenergy.org/>
  + Landing Page: <https://www.lfenergy.org/projects/seapath/>
* GitHub: <https://github.com/seapath>
* Project Logos: <https://github.com/lf-energy/artwork/blob/main/projects/index.md>
  + <https://deploy-preview-1--lf-energy-artwork.netlify.app/>
* Mailing Lists:
  + SEAPATH General: <https://lists.lfenergy.org/g/SEAPATH>
  + SEAPATH TSC: <https://lists.lfenergy.org/g/SEAPATH-TSC>
* [Link to SEAPATH Project Proposal](https://drive.google.com/file/d/1QIh4omTvwP08sM8xn8OtFUHTn1bgKIXW/view)
* [Slide related to this presentation](https://docs.google.com/presentation/d/1jrn2JdfSO5hORKPcev-w3zTkOHf0C0EcHwjPvObVmSA/edit?usp=sharing)
* [Cybersecurity recommendation](https://www.ssi.gouv.fr/uploads/2019/03/linux_configuration-en-v1.2.pdf)