SEAPATH -tenth TSC Meeting

Thursday, June 24, 2021 [60 minutes]

Attendees(expected): Robin Massink,Aurélien Watare, Eloi Bail, Marc Budié,Peter Kreutzer

Agenda (proposal):

- Introductions

  - Note-taker - Rotate responsibility by meeting :

Eloi B is taking notes

Aurélien will send doodle invitations to organize meetings regarding CI and updates

Action items from last meeting:

- Add the cybersecurity documentation to the wikipage

  - Not done by SFL. Post-pone to next TSC

- Documentation on the wiki page for next TSC

  - We should define for next TSC to review the document

Topics:

- CI :

  - what needs to be done to make it generic ?

  - CI should be generic (power supply, isol cpu)

    - We should communicate issues on slack

    - We will organize a meeting to list:

      - The limitations

      - The modifications required

      - Actions: organize a meeting

- Feature Roadmap

  - Updated on the wiki page

  - The virtual merging unit roadmap will be postponed when Alliander will review what is needed

- Is it time to provide build images ?

  - Not ready yet but as CI is “working”, we could start thinking on that

  - Marc of RTE: we should define the scope

    - What the software is covering

    - Minimal configurations should be define (memory, disk, nic)

  - We need to think about host update system ; 2 approaches

    - Package based systems

    - A/B updates

    - We should explain what we choose and why we chose it

    - We should organize a meeting

Info :

- Take a look at cis benchmark

  - SFL did not have any look on that

  - Robin and Sebastien (SFL) will have a look

  - Cybersecurity & certification should be dependant to the country and covered by the user of the LFEnergy Seapath project

- Timestamp: discussion about NIC compatibility for timestamping (driver I210 igb is ok)

  - Postponed that

- Discussion about test bench developed by Robin : focus on measure latency with a dedicated hardware

  - Postponed that

Later:

- Space to store built images: will be discussed when the image are signed

Quick Links:

- Welcome Banner on LFE Homepage: https://www.lfenergy.org/

  - Landing Page: https://www.lfenergy.org/projects/seapath/

- GitHub: https://github.com/seapath

- Project Logos: https://github.com/lf-energy/artwork/blob/main/projects/index.md

  - https://deploy-preview-1--lf-energy-artwork.netlify.app/

- Mailing Lists:

  - SEAPATH General: https://lists.lfenergy.org/g/SEAPATH

  - SEAPATH TSC: https://lists.lfenergy.org/g/SEAPATH-TSC

- Link to SEAPATH Project Proposal

- Slide related to this presentation

- Cybersecurity recommendation