SEAPATH -eighth TSC Meeting

Thursday, April 29, 2021 [60 minutes]

Attendees(expected): Aurelien Watare, Eloi Bail,

Agenda (proposal):

- Introductions

  - Note-taker - Rotate responsibility by meeting : Aurelien

Action items from last meeting::

- Update manifest and review meta-seapath-tool Eloi:  done

- Prepare the presentation for Eve ( Aurelien & Eloi ): done

- Review the test scenario on the wiki (Robin): postponed

- Protection algorithm to be put on the platform (Aurelien): postponed

Action:

- CI validation by TSC member before pushing it to the SEAPATH project (Eloi Bail)

  - The CI allow to do everything automatically from code source (Yocto) to cluster configuration and test on hardware

- Ditto  for the automatic deployment of Virtual Machines

Topics:

- Discussion about how to submit SFL/Rte codes to the project regarding the CI and its associate documentation

  - Ci is ready to be pushed by SFL

- Roadmap and priority definition

  - Update (https://wiki.lfenergy.org/display/HOME/SEAPATH?focusedCommentId=10993319&refresh=1611159616367#comment-10993319) (Robin)

  - MVP:

    - Seapath platform

    - Virtual machine that receive IEC61850 Sampled Value and plot it (Robin)

    - Virtual machine with protection algorithm (Aurelien)

    - Tools to monitor everything (Robin)

    - Guest image is SEAPATH as well

  - Step 2 :

    - Build & signed images

  - Step 3:

    - Provide user stories (Robin & Aurelien)

Info :

- Timestamp: discussion about NIC compatibility for timestamping (driver I210 igb is ok)

- Discussion about test bench developed by Robin : focus on measure latency with a dedicated hardware

Later:

- Space to store built images: will be discussed when the image are signed

Quick Links:

- Welcome Banner on LFE Homepage: https://www.lfenergy.org/

  - Landing Page: https://www.lfenergy.org/projects/seapath/

- GitHub: https://github.com/seapath

- Project Logos: https://github.com/lf-energy/artwork/blob/main/projects/index.md

  - https://deploy-preview-1--lf-energy-artwork.netlify.app/

- Mailing Lists:

  - SEAPATH General: https://lists.lfenergy.org/g/SEAPATH

  - SEAPATH TSC: https://lists.lfenergy.org/g/SEAPATH-TSC

- Link to SEAPATH Project Proposal

- Slide related to this presentation

- Cybersecurity recommendation